6200COMP Project
Monthly Supervision Meeting Record

Progress Report #1

Month: November 2025

This form should be completed in the first instance by the student based on the progress up to 7 November 2025. The first draft should be sent by email to the supervisor by that date. The student should use the next progress meeting to discuss the points raised in this form with their supervisor. A final signed form should be uploaded to Canvas by 14 November 2025.

Note: Timely adherence to monthly progress reporting schedule is part of the Project Management mark component. Failure to upload agreed and signed monthly report timely will affect your Project Management mark adversely.

Student’s Name: Arwa Daaboul

Supervisor’s Name: Dr Hoshang Kolivand

- Main issues / Points of discussion / Progress made

I have been working on the Literature Review (Chapter 2), gathering and reading foundational papers, and have written multiple pages on the Literature review so far. I also have started filling out the Ethical Approval form. I am behind the agreed schedule as I did not check the literature review progress yet with Dr Hoshang.

- List of actions for the next month

- Complete all remaining research and writing for the Literature Review (Chapter 2). - Start and complete the first draft of the Methodology (Chapter 3). - I will finalise and submit the Ethical Approval form.

- List of deliverables for next time

- A complete first draft of Chapter 2: Literature Review. - A complete first draft of Chapter 3: Methodology. - Confirmation that the Ethical Approval form has been submitted.

- Other comments

I am confident that despite the slight delay, this plan for the next month is achievable and will put the project in a very strong position moving forward.

| Signature (student) | Arwa Daaboul | Date | 14/11/2025 |
| --- | --- | --- | --- |
| Signature (supervisor) |  | Date | 14/11/2025 |